TrackRep Antigravity Build Prompt & Phased Plan

TrackRep • Developed by Setons

# Master Build Instruction

Build TrackRep phase-by-phase. After every phase, build/run the app, test it on the target Android device where possible, fix issues, and only then continue. Never build the entire app in one pass.

# Non-Negotiable Rules

App: TrackRep. AI: Track. Developer: Setons.

Android first; target Infinix Smart 9.

Kotlin + Compose, CameraX, on-device pose detection, Room, DataStore and Gemini.

Local-first. No cloud database/account initially.

Raw camera video is not sent to Gemini by default.

API secrets never enter source control.

Track uses a controlled, schema-validated action layer.

# Phase 0 — Project Foundation

Create Android project and Git repository.

Set TrackRep identity and Compose navigation.

Implement black/gold dark theme and white/red light theme.

Verify build and install on the target phone.

# Phase 1 — Camera Foundation

Add CameraX preview and permission flow.

Create camera tutorial/setup screen.

Add stable phone-position guidance.

Create live framing/calibration state.

Acceptance: stable preview and correct permission behavior on the target phone.

# Phase 2 — Pose Detection

Integrate a suitable on-device pose estimator.

Show landmark/debug information in development mode.

Track landmark confidence and tracking loss.

Do not count exercises yet.

Acceptance: stable landmarks during ordinary push-up footage.

# Phase 3 — Push-up Analyzer

Implement push-up movement state machine.

Count valid reps and reject partial/invalid reps.

Implement range-of-motion and basic alignment checks.

Measure rep timing.

Acceptance: test against repeated live/prerecorded footage and investigate false positives/negatives.

# Phase 4 — Live Track Coach

Add live counter and exercise state UI.

Add targeted form feedback.

Add tracking-lost state.

Add exercise and rest timers.

Add performance/fatigue indicators based on multiple reps.

Acceptance: complete a real workout test on the target phone without crashes or unusable lag.

# Phase 5 — Squat + Plank

Reuse the vision framework.

Implement squat reps, range and form analysis.

Implement plank timing and basic alignment.

Add exercise-specific camera setup guidance.

Acceptance: each exercise has dedicated tests.

# Phase 6 — Exercise Library + Workout Engine

Create a structured full-body exercise catalog.

Add bodyweight-first alternatives and equipment metadata.

Implement five difficulty levels.

Generate balanced workouts with recovery rules.

# Phase 7 — Local History + Adaptive Engine

Implement Room storage.

Record sessions, sets, reps, timing, ratings and camera metrics.

Implement progression rules.

Implement missed-workout/rescheduling logic with recovery safeguards.

Acceptance: future workouts demonstrably adapt to prior performance.

# Phase 8 — Track AI

Integrate Gemini through a dedicated service.

Create structured context and validated action schema.

Implement workout modification, exercise replacement, target adjustment, rescheduling and explanations.

Build Track conversation UI.

Acceptance: natural-language requests safely change the app.

# Phase 9 — Onboarding + Scheduling

Build complete onboarding and equipment selection.

Add morning/evening scheduling, rest days and reminders.

Implement missed-session handling.

Acceptance: a new user can complete setup and receive a coherent first week.

# Phase 10 — Progress + Export/Import

Build progress dashboard and history.

Implement versioned backup export/import with validation and migration.

Add readable workout-sharing export.

Acceptance: data exported from one installation restores correctly in another.

# Phase 11 — Release Hardening

Profile performance on the target phone.

Review privacy and permissions.

Test AI failures and network/API errors.

Remove debug UI.

Create release APK and GitHub release notes.

Initially publish only the APK architecture appropriate for the target device; add broader ABI variants later.

# Definition of Done

Clean build and no critical crashes.

Camera tracking fails safely rather than inventing results.

Track cannot execute unapproved actions.

Local data survives restarts.

Backup is versioned and validated.

Target device performance is acceptable.

Each phase has been manually tested before the next phase begins.